Phase 4 – Project Planning Phase

Incident Lifecycle Automation in ServiceNow

# 1. Purpose

The Project Planning Phase defines the implementation roadmap, modules, activities, testing strategy, and expected deliverables.

# 2. Project Modules

Incident Creation and Management

Incident Classification

Priority Automation

Automatic Assignment

SLA Management

Notification Automation

Incident Resolution and Closure

Knowledge Management

Reports and Dashboard

# 3. Implementation Schedule

| Week | Planned Activity | Deliverable |
| --- | --- | --- |
| 1 | Problem study and ideation | Project concept and objectives |
| 2 | Requirement analysis | Functional and non-functional requirements |
| 3 | System and workflow design | Architecture and lifecycle design |
| 4 | ServiceNow configuration | Incident form and basic configuration |
| 5 | Automation development | Assignment, priority and workflow automation |
| 6 | SLA and notifications | SLA tracking and notification rules |
| 7 | Testing and debugging | Validated workflows and corrected issues |
| 8 | Reports, dashboard and documentation | Final dashboard and project documentation |

# 4. Resources Required

ServiceNow development or training instance.

Web browser and reliable internet connection.

ServiceNow Incident Management capabilities.

Sample incident records for testing.

Configured users, groups and relevant roles.

Documentation and testing records.

# 5. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect automation conditions | Wrong assignment or priority | Test rules using multiple scenarios. |
| SLA configuration errors | Incorrect SLA measurements | Validate start, pause, stop and breach conditions. |
| Notification failures | Users may not receive updates | Test notification triggers and recipients. |
| Access/role issues | Users may not perform required actions | Validate roles and permissions. |
| Incomplete test data | Limited validation | Prepare positive and negative test scenarios. |

# 6. Testing Plan

Functional testing of incident creation and updates.

Automation testing for assignment and prioritization.

SLA testing for response and resolution conditions.

Notification testing.

Lifecycle/state transition testing.

Knowledge article and related-record testing.

Report and dashboard validation.

# 7. Expected Deliverables

Configured ServiceNow incident-management solution.

Automated lifecycle workflows.

Assignment and prioritization rules.

SLA and notification configuration.

Knowledge-management implementation.

Reports and dashboard.

Test cases and results.

Final project documentation.