Incident Lifecycle Automation in ServiceNow

Problem Statement

Organizations receive a large number of IT incidents every day, such as system failures, application errors, network issues, access problems, and hardware-related issues. When these incidents are handled manually, organizations may face delays in incident assignment, improper prioritization, lack of status visibility, missed Service Level Agreement (SLA) deadlines, and difficulty in tracking the complete lifecycle of an incident.

Traditional incident-handling processes often depend heavily on manual activities such as creating tickets, assigning them to support teams, updating statuses, monitoring SLAs, and notifying users. This can result in inefficient resource utilization and delayed resolution of critical incidents.

Therefore, there is a need for an automated incident management system that can capture incidents, classify and prioritize them, automatically assign them to appropriate support groups, track their progress, monitor SLA deadlines, send notifications, and ensure that incidents move through a well-defined lifecycle until resolution and closure.

The proposed project, “Incident Lifecycle Automation in ServiceNow,” aims to develop an automated incident management workflow using the ServiceNow platform. The system will reduce manual intervention, improve incident tracking, ensure timely resolution, and provide better visibility into the overall incident management process.

1. Ideation Phase

The ideation phase focuses on identifying a real-world problem and developing an initial idea for solving it using ServiceNow.

1.1 Identification of the Problem

The project idea was developed by studying common challenges faced by IT support teams in organizations. IT teams frequently receive incidents from employees or customers. Handling these incidents manually can lead to:

- Delays in incident assignment.

- Incorrect prioritization of incidents.

- Difficulty in tracking incident status.

- Missed SLA deadlines.

- Lack of automated notifications.

- Repeated manual activities.

- Difficulty in identifying unresolved or overdue incidents.

- Poor visibility into incident resolution performance.

1.2 Proposed Solution

To overcome these challenges, the proposed solution is Incident Lifecycle Automation in ServiceNow.

The system will automate major activities involved in the incident lifecycle, including:

Incident Creation → Categorization → Prioritization → Assignment → Investigation → Resolution → Closure

Automation will be implemented using ServiceNow features such as:

- Incident Management

- Business Rules

- Client Scripts

- UI Policies

- Workflows/Flow Designer

- Notifications

- SLA Management

- Assignment Rules

- Reports and Dashboards

1.3 Objectives

The major objectives of the project are:

- To automate the incident management lifecycle.

- To reduce manual intervention in incident handling.

- To automatically assign incidents to appropriate support groups.

- To prioritize incidents based on their impact and urgency.

- To monitor SLA deadlines.

- To notify users and support teams about important incident updates.

- To maintain a complete history of incident activities.

- To improve incident resolution time.

- To provide reports and dashboards for monitoring incident performance.

2. Requirement Analysis

Requirement analysis identifies what the system should do and what features are required to implement the proposed solution.

2.1 Functional Requirements

The system should provide the following functionality:

1. Incident Creation

Users should be able to create an incident by providing information such as:

- Caller/User

- Short Description

- Description

- Category

- Subcategory

- Impact

- Urgency

- Configuration Item

- Contact Type

2. Incident Classification

The system should classify incidents based on their category and subcategory.

For example:

| Category | Subcategory |
| --- | --- |
| Software | Application Error |
| Hardware | Laptop |
| Network | Internet |
| Database | Database Access |
| Access | Login Problem |

3. Incident Prioritization

The system should determine the priority of an incident based on Impact and Urgency.

For example:

High Impact + High Urgency → Critical Priority

This ensures that important incidents receive immediate attention.

4. Automatic Assignment

Incidents should automatically be assigned to the appropriate support group based on their category or issue type.

Example:

Network Issue

↓

Network Support Group

Laptop Issue

↓

Hardware Support Group

5. SLA Monitoring

The system should monitor the time taken to respond to and resolve incidents.

If an incident is approaching its SLA deadline, the system can notify the responsible support team.

6. Notifications

Automatic notifications should be generated for important events such as:

- Incident creation.

- Incident assignment.

- Incident status change.

- Incident resolution.

- SLA approaching.

- SLA breach.

7. Incident State Management

The incident should move through predefined states:

New

↓

In Progress

↓

On Hold

↓

Resolved

↓

Closed

8. Incident Resolution

The assigned technician should be able to provide:

- Resolution notes.

- Resolution code.

- Resolution information.

9. Incident Closure

After successful resolution and validation, the incident should be closed according to the defined process.

10. Reporting and Dashboard

The system should provide reports such as:

- Number of incidents.

- Open incidents.

- Resolved incidents.

- Critical incidents.

- Incidents by category.

- Incidents by assignment group.

- SLA breached incidents.

- Average resolution time.

2.2 Non-Functional Requirements

The system should satisfy the following requirements:

Performance

The system should process incident requests efficiently.

Security

Only authorized users should be allowed to perform specific incident-management activities.

Reliability

Incident information should be stored accurately without data loss.

Usability

The system should provide a simple interface for creating and managing incidents.

Maintainability

The automation should be easy to modify when business requirements change.

Scalability

The system should be capable of handling an increasing number of incidents and users.

3. Project Design Phase

The project design phase defines the architecture, workflow, database structure, and automation components of the system.

3.1 System Architecture

The proposed system can be represented as:

User / Employee

│

↓

Incident Creation

│

↓

Incident Management

│

┌──────────┴──────────┐

↓                     ↓

Classification          Prioritization

│                     │

└──────────┬──────────┘

↓

Automatic Assignment

│

↓

SLA Monitoring

│

↓

Support Team

│

↓

Investigation

│

↓

Resolution

│

↓

Closure

3.2 Incident Lifecycle Design

The lifecycle of an incident is designed as follows:

NEW

│

↓

ASSIGNED

│

↓

IN PROGRESS

│

├────────→ ON HOLD

│              │

│              ↓

│         IN PROGRESS

│

↓

RESOLVED

│

↓

CLOSED

3.3 ServiceNow Components

The project will use the following ServiceNow components:

| Component | Purpose |
| --- | --- |
| Incident Table | Stores incident information |
| Business Rules | Automates server-side logic |
| Client Scripts | Controls form behavior |
| UI Policies | Controls field visibility/mandatory state |
| Flow Designer | Automates incident workflows |
| Assignment Rules | Automatically assigns incidents |
| Notifications | Sends automated messages |
| SLA | Tracks response/resolution deadlines |
| Reports | Analyzes incident data |
| Dashboards | Provides visual monitoring |

3.4 Database/Data Design

The primary data entity is the Incident.

Important fields include:

- Incident Number

- Caller

- Short Description

- Description

- Category

- Subcategory

- Impact

- Urgency

- Priority

- Assignment Group

- Assigned To

- State

- SLA

- Work Notes

- Additional Comments

- Resolution Code

- Resolution Notes

- Created Date

- Resolved Date

- Closed Date

4. Project Planning Phase

The planning phase defines how the project will be implemented and divided into different activities.

4.1 Project Modules

The project can be divided into the following modules:

Module 1 – Incident Creation

Creation and submission of incidents.

Module 2 – Incident Classification

Categorization and subcategorization of incidents.

Module 3 – Priority Automation

Automatic calculation or determination of incident priority.

Module 4 – Assignment Automation

Automatic assignment of incidents to appropriate support groups.

Module 5 – SLA Management

Tracking incident response and resolution deadlines.

Module 6 – Notification Management

Sending automated notifications to users and support teams.

Module 7 – Incident Resolution

Technicians investigate and resolve incidents.

Module 8 – Incident Closure

Completed incidents are validated and closed.

Module 9 – Reporting and Dashboard

Provides management-level visibility into incident performance.

4.2 Project Timeline

A sample implementation plan can be:

| Phase | Activities | Duration |
| --- | --- | --- |
| Week 1 | Problem identification and ideation | 1 Week |
| Week 2 | Requirement analysis | 1 Week |
| Week 3 | System and workflow design | 1 Week |
| Week 4 | ServiceNow configuration | 1 Week |
| Week 5 | Incident automation development | 1 Week |
| Week 6 | SLA and notification implementation | 1 Week |
| Week 7 | Testing and debugging | 1 Week |
| Week 8 | Reports, dashboard and documentation | 1 Week |

5. Project Development Phase

The development phase involves implementing the planned solution in ServiceNow.

5.1 Incident Module Development

The Incident Management module will be configured to allow users to create and manage incidents.

The incident form will contain fields such as:

Caller

Short Description

Description

Category

Subcategory

Impact

Urgency

Priority

Assignment Group

Assigned To

State

5.2 Priority Automation

The system will determine the priority based on impact and urgency.

Example:

Impact + Urgency

↓

Priority Calculation

↓

Incident Priority

This helps support teams identify which incidents require immediate attention.

5.3 Automatic Assignment

Assignment rules will be configured to automatically select the appropriate assignment group.

Example:

Category = Network

↓

Network Support Group

Category = Hardware

↓

Hardware Support Group

This reduces the need for manual assignment.

5.4 Workflow Automation

The incident lifecycle will be automated using Flow Designer/workflow automation.

Example:

Incident Created

↓

Check Category

↓

Determine Priority

↓

Assign Support Group

↓

Start SLA

↓

Notify Assigned Team

↓

Investigation

↓

Resolution

↓

Notify User

↓

Closure

5.5 SLA Implementation

SLAs will be configured to track incident response and resolution times.

The system will monitor:

- SLA Start

- SLA Progress

- SLA Warning

- SLA Breach

- SLA Completion

For example:

Incident Created

↓

SLA Started

↓

Approaching Deadline

↓

Notification

↓

Resolved

5.6 Notification Development

Notifications will be configured for important incident events.

Examples:

Incident Created → Notify support team.

Incident Assigned → Notify assigned technician.

Incident Resolved → Notify caller.

SLA Near Breach → Notify support team.

SLA Breached → Notify responsible team/manager.

5.7 Business Rules

Business Rules can be used to perform server-side automation.

Examples include:

- Automatically updating incident fields.

- Validating incident information.

- Updating related records.

- Triggering additional actions when incident states change.

5.8 Client Scripts

Client Scripts can be used to control the behavior of the incident form.

Examples:

- Making fields mandatory.

- Automatically populating fields.

- Validating user input.

- Showing or hiding fields based on conditions.

5.9 Testing

After development, the system will be tested using different scenarios.

| Test Case | Expected Result |
| --- | --- |
| Create incident | Incident should be created |
| Select Network category | Network group should be assigned |
| Set high impact and urgency | Appropriate priority should be generated |
| Assign incident | Technician should receive notification |
| SLA approaching | Warning notification should be generated |
| Resolve incident | Caller should receive resolution notification |
| Close incident | Incident should move to Closed state |

5.10 Reports and Dashboard

Finally, reports and dashboards will be created to monitor the performance of the incident management system.

Possible dashboard components include:

- Total Incidents

- Open Incidents

- Resolved Incidents

- Critical Incidents

- SLA Breaches

- Incidents by Category

- Incidents by Assignment Group

- Average Resolution Time

Overall Project Flow

The complete project can be summarized as:

PROBLEM IDENTIFICATION

↓

IDEATION

↓

REQUIREMENT ANALYSIS

↓

SYSTEM DESIGN

↓

PROJECT PLANNING

↓

SERVICENOW DEVELOPMENT

↓

┌─────────────────────────┐

│ Incident Creation       │

│       ↓                 │

│ Classification          │

│       ↓                 │

│ Prioritization          │

│       ↓                 │

│ Assignment              │

│       ↓                 │

│ SLA Monitoring          │

│       ↓                 │

│ Investigation           │

│       ↓                 │

│ Resolution              │

│       ↓                 │

│ Closure                 │

└─────────────────────────┘

↓

TESTING

↓

REPORT & DASHBOARD

↓

FINAL SOLUTION

Expected Outcome

The completed Incident Lifecycle Automation in ServiceNow project will provide a structured and automated approach to incident management. It will minimize manual activities, improve incident assignment and prioritization, monitor SLA compliance, provide timely notifications, and give organizations better visibility into their incident-resolution process.

This structure is suitable for a B.Tech project document, and the next sections you would typically add are Technology Used, Implementation/Screenshots, Testing, Results, Advantages, Limitations, Future Scope, and Conclusion.

Top of Form

Bottom of Form